## Slide 1: SE-3002 Software quality engineering
SQA Plan and Development Plan
Overview and Basics
Lecture # 7, 8

## Slide 2: Today’s Outline
Development and Quality plan
Notes: https://classroom.google.com/u/1/c/Mjc1MTg1NDU1MDla

## Slide 3: Introduction
Project managers prepare
  development and
  quality plans
Arduous task,
  Senior level management on one end and
  Developers on the other

## Slide 4: Introduction…
We have proposal plans and internal documents. Enough? No!
These plans typically included time tables, estimates, staffing requirements, scheduled reviews, risks and more.

## Slide 5: Introduction…
Development and quality standards (ISO 9000.3 and CMM) require viable plans.
We need to look at development plans and quality plans – their objectives and elements.
They are related but NOT the same.
Notes: Many times quality plans simply do not occur!

## Slide 6: Introduction…
The project needs development and quality plans that:
  Are based on proposal materials that have been re-examined and thoroughly updated.
  Are more comprehensive than the approved proposal, especially with respect to schedules, resource estimates, and development risk evaluations.
  Were prepared at the beginning of the project to sound alerts regarding scheduling difficulties, potential staff shortages, scarcity of development facilities, problems with meeting contractual milestones, modified development risks, and so on.
Notes: Include additional subjects, absent from the approved proposal.

## Slide 7: Development and Quality plan Objectives:
Scheduling development activities, that lead successful timely completion of the project.
Recruiting team members and allocating development resources.
Resolving development risks.
Implementing required SQA activities

## Slide 8: Software Quality Assurance Plan
Abbreviated as SQAP, the software quality assurance plan comprises of:
The procedures, techniques, and tools that are employed to make sure that a product or service aligns with the requirements defined in the SRS.
The plan identifies the SQA responsibilities of a team, lists the areas that need to be reviewed and audited.

## Slide 9: SQA Activities
Prepares an SQA plan for a project
  The plan is developed during project planning and is reviewed by all interested parties. Quality assurance activities performed by the software engineering team and the SQA group are governed by the plan.
  The plan identifies many important aspects of QA summarized below:
    Evaluations to be performed
    Audits and reviews to be performed
    Standards that are applicable to the project
    Procedures for error reporting and tracking
    Documents to be produced by the SQA group
    Amount of feedback provided to software project team

## Slide 10: Elements of Quality Plan
List of quality goals
Reviews and audits
Testing
Error/defect collection and analysis
Configuration management
Educational programs

## Slide 11: Elements of the Development Plan

## Slide 12: Elements of the Development Plan
Project Products, specifying “Deliverables”
Must specify items to be delivered to customer
  documents, user manuals
Must specify specific software products (along with completion and installation dates

## Slide 13
No. | Deliverables | Media | QTY | Dates
1 | Proposal | Hardcopy | 4 | 14 September 2022
2 | SRS | Hardcopy | 2 | 24 September 2022
3 | Acceptance Test Report | Hardcopy | 3 | 26 September 2022
4 | Software | DVD | 30 | 30 September 2022

## Slide 14: Elements of the Development Plan
Project Interfaces
  Interfaces with existing software packages (software interface)
  Interfaces with other software

## Slide 15: Elements of the Development Plan
Project methodology and development tools
  Waterfall
  Agile
  V-model so forth.
  Hardware AND SOFTWARE TOOLS
  Management tools
Software Development Standards and Procedures
  ISO
  CMMI
  WBS

## Slide 16: Elements of the Development Plan
Map of the Development Process
  Detailed definition of project’s phases:
  Estimates of each activity’s duration:
    Sequencing and dependency of activities.
  List of professional resources needed overall and for each activity.

## Slide 17: Elements of the Development Plan
    Can use PERT and CPM and other activities to communicate activities, durations, deliverable dates, …
    Some like Microsoft Project.
    Can use more modern tools too, like IBM’s Rational Team Concert (RTC).

## Slide 18: Gantt Chart

## Slide 19: Elements of the Development Plan…
Project Milestones
  Completion time with project products

## Slide 20: Elements of the Development Plan
Project staff organization and coordination with external participants
  Organizational structure
  Professional requirements
  Number of team members
  Long term leadership; team losses due to many factors;
Notes:     Often these responsibilities are ‘shredded out’ too

## Slide 21: Elements of the Development Plan
Required development facilities
  Required hardware, software, tools, office space, infrastructure
  Development Risks and Risk Management Actions
    Technology Risks – lack of expertise; not correct / needed tools
    Environmental Risk:
      Interdependence of other organizational elements who supply resources (subcontractors, specialized hardware, etc. )
Notes:       Is it an app for the battlefield? Home?

## Slide 22: Elements of the Development Plan
Control methods
  Progress reports and coordination meetings are planned to control project implementation
Project Cost Estimates
  These are based on proposal cost estimates followed by thorough review and continuous updating.
  Changes can/will occur and these can be major budget impacts, such as subcontractors don’t fulfill their obligations or other unplanned expenditures arise.
  Some projects are ‘successes’ but way over budget.
  Ultimately, the approval of the development plan will take place within the organization(s).

## Slide 23: References
Software Quality Assurance: from Theory to Implementation. Daniel Galin, Chapter 6, Pearson Education, 2004.

## Slide 24: Concluding remarks
SQA is an umbrella activity which is employed throughout the software lifecycle.
Software quality assurance is very important for your software product or service to succeed in the market and survive up to the customer’s expectations.
There are various activities, standards, and techniques that you need to follow to assure that the deliverable software is of high quality and aligns closely with the business needs

## Slide 25
That is all